Portal Platform Current-State Assessment

Short companion document: what is done, what is missing, what happens next, and estimated effort

Prepared on: 2026-05-29

# 1. What Is Done

Frontend (web) is production-ready with admin and customer experiences

API (api) is production-ready with auth, rate limiting, logging, and error handling

Supabase/PostgreSQL schema and RLS model are production-ready

Document/version/permission seed alignment has been validated against the live schema

Testing and CI/CD lint/test/build workflow foundations are in place

Documentation is broad and usable for onboarding and handoff

# 2. What Is Missing

Background worker tasks are not implemented beyond the framework shell

Deployment automation is incomplete

Shared packages (@mct/types, @mct/ui, @mct/sdk) are incomplete or placeholder-level

Infrastructure-as-code strategy is not implemented

Repository cleanup remains to be completed

Figure 1. Current-state view of platform maturity across major areas.

# 3. What Should Happen Next

Run cleanup first to remove obsolete database artifacts and duplicate archives

Populate shared types and shared UI, and decide the future of the SDK package

Implement worker tasks for Stripe, Jira/JSM, M365, and notifications

Complete deployment workflow and settle the infra approach

Refresh documentation once the operational pieces are in place

# 4. Effort Estimate by Phase

Phase 1 — Cleanup: ~30 minutes

Phase 2 — Consolidate: ~1 hour

Phase 3 — Complete: ~2–4 hours

Phase 4 — Documentation: ~1–2 hours

Total: ~4–8 hours for the documented next-pass work

Figure 2. Phase-by-phase roadmap from the uploaded action-plan materials.

# 5. Executive Bottom Line

The platform is already strong where it matters most: application structure, tenant-aware security, and core portal capability. The remaining work is not a rebuild. It is an operational completion pass focused on cleanup, consolidation, integrations, and deployment.